e-PU Cabinet V2

TRL Phases Explained

Technology Readiness Levels — General Reference Guide

Version: 1.0

Date: 2026-07-13

# Introduction

This document explains what each Technology Readiness Level (TRL) phase means in general: what the goal of the phase is, what should typically be done in it, and what is normally used to prove you have reached it. It is written as a general reference so it can be applied to any of the hardware/engineering projects in this repository (e.g. the 400 A Charger, the e-PU Cabinet V2 BESS, etc.).

What is TRL?  TRL is a 1–9 scale, originally developed by NASA and later adopted by the European Union (Horizon 2020 / Horizon Europe) and industry worldwide, to measure how mature a technology is — from a first idea (TRL 1) to a fully proven, commercially deployed product (TRL 9). Each step up means more evidence, more integration, and a more realistic environment.

# Quick Overview

| TRL | Name | Core question answered | Environment |
| --- | --- | --- | --- |
| 1 | Basic principles observed | "Is this physically possible?" | Pure research / paper |
| 2 | Technology concept formulated | "What could we build with it?" | Concept / paper |
| 3 | Experimental proof of concept | "Does the key idea actually work?" | Lab (analytical / small test) |
| 4 | Technology validated in lab | "Do the parts work together?" | Lab (breadboard) |
| 5 | Technology validated in relevant environment | "Does it work in realistic conditions?" | Simulated / relevant environment |
| 6 | Technology demonstrated in relevant environment | "Does a full prototype work?" | Relevant environment |
| 7 | System prototype in operational environment | "Does it work in the real setting?" | Operational environment |
| 8 | System complete and qualified | "Is it finished, tested and certified?" | Operational (final form) |
| 9 | Actual system proven in operations | "Is it in real use and reliable?" | Live operation / production |

A useful mental split:

- TRL 1–3 → Research (prove the idea).

- TRL 4–6 → Development (build and validate prototypes).

- TRL 7–9 → Deployment (qualify, release, operate).

# TRL 1 — Basic Principles Observed

## Goal

Establish that the underlying scientific/engineering principle exists.

## What is normally done

- Literature review and study of existing research.

- Observation and reporting of basic physical, electrical, or chemical principles.

- Theoretical work; no application is defined yet.

## Typical output / evidence

Research notes, a short report, references to papers or standards.

# TRL 2 — Technology Concept Formulated

## Goal

Turn the principle into a possible practical application (still speculative, no proof yet).

## What is normally done

- Define the concept and its intended use.

- Formulate the project scope, key results, and technical specification (must-have / nice-to-have).

- Initial risk analysis and scope-change analysis.

- Market / component research: which suppliers, devices, prices, and documentation quality exist.

## Typical output / evidence

A project/scope document, a specification list, a market study.

Note: In this repo, TRL 2 is where scope, requirements and supplier/component market research are done (see the charger project scope and the module market study).

# TRL 3 — Experimental Proof of Concept

## Goal

Prove that the critical function of the idea actually works, analytically or with a small test.

## What is normally done

- Analytical studies and/or small-scale lab experiments on the key risky element.

- Conceptual design: which components are required and how they satisfy the scope.

- First engineering artefacts: single-line electrical diagram, mechanical concept description.

- Material cost estimate and rough engineering/planning estimate based on the concept.

## Typical output / evidence

Proof-of-concept results, conceptual design, single-line diagram, cost/planning estimate. Ends with a tollgate review.

# TRL 4 — Technology Validated in the Laboratory

## Goal

Show that the basic components work together (integration) in a controlled lab setting.

## What is normally done

- Build and test a simple prototype ("breadboard") integrating the key components.

- Detailed design work begins (mechanical, electrical, software).

- Lab measurements to confirm the parts behave as expected when combined.

## Typical output / evidence

Breadboard test results, detailed design drawings/schematics, lab measurement reports.

# TRL 5 — Technology Validated in a Relevant Environment

## Goal

Increase fidelity — test the integrated technology in conditions that resemble real use.

## What is normally done

- Test the prototype/subsystem in a simulated or relevant environment (e.g. realistic load, temperature, vibration, EMC conditions rather than an ideal bench).

- More complete integration than TRL 4.

- Complete detailed engineering: galvanic isolation, EMC, inrush, cooling, envelope, weight.

- CE / compliance documentation, build book and assembly instructions.

## Typical output / evidence

Validation results in a relevant environment, complete detailed design package, draft CE documentation. (In this repo TRL 4 and 5 are handled together as "detailed design".) Ends with a tollgate review.

# TRL 6 — Technology Demonstrated in a Relevant Environment

## Goal

Demonstrate a full system/subsystem prototype in a relevant environment.

## What is normally done

- Build the prototype (proto build).

- Functional testing and performance validation against the must-have criteria.

- Verify key behaviours (e.g. EMC, inrush current, thermal behaviour, ingress protection).

## Typical output / evidence

Working prototype, functional test report, performance validation against requirements (this is what a measurement / verification plan checks off). Ends with a tollgate review.

# TRL 7 — System Prototype Demonstration in an Operational Environment

## Goal

Demonstrate a near-final prototype in the actual operational environment.

## What is normally done

- Field trials / pilot installation in the real operating setting (e.g. installed on site, connected to the real grid or microgrid).

- Full-scale operational testing under real-world conditions.

## Typical output / evidence

Field/pilot test results, operational demonstration report.

Note: The projects in this repo often go directly from TRL 6 (prototype test) to TRL 8 (sales readiness). TRL 7 is where a real on-site operational pilot would sit if performed.

# TRL 8 — Actual System Completed and Qualified

## Goal

The technology is in its final form, fully tested, qualified and certified.

## What is normally done

- Final product and process qualification.

- Certification / compliance sign-off (e.g. CE marking).

- Full integration; pre-commercial preparation.

- Commercial preparation: sales one-pager, technical datasheet.

## Typical output / evidence

Qualification/certification records, datasheet, sales one-pager. Ends with a tollgate review.

# TRL 9 — Actual System Proven Through Successful Operations

## Goal

The technology is in real, routine operational use and proven reliable.

## What is normally done

- Finalize and update all documentation.

- Make the product series-ready (production-ready).

- Transfer the product to the sales matrix / into production.

- Ongoing monitoring and maintenance.

## Typical output / evidence

Released, series-ready product; final documentation; product in the sales catalogue. Ends with a final acceptance tollgate review.

# How This Maps to the Projects in This Repo

The engineering projects here use a slightly condensed TRL flow with tollgate reviews between phases:

- TRL 2 – Scope & market research (scope, spec, risk analysis, component market study).

- TRL 3 – Conceptual design (component selection, single-line diagram, mechanical concept, cost/planning).

- TRL 4/5 – Detailed design (mechanical, electrical, software, CE documentation, build book).

- TRL 6 – Prototype build & test (proto build, functional/performance/EMC/thermal validation).

- TRL 8 – Sales readiness (one-pager, technical datasheet).

- TRL 9 – Product release (finalize docs, make series-ready, transfer to sales matrix).

(TRL 1 and TRL 7 are usually not called out explicitly: TRL 1 is prior research, and the on-site operational pilot of TRL 7 is effectively folded into the prototype test and product release steps.)

# References

- NASA Technology Readiness Level definitions — https://www.nasa.gov/directorates/heo/scan/engineering/technology/technology_readiness_level

- European Commission / Horizon 2020 TRL definitions (Annex G) — https://ec.europa.eu/research/participants/data/ref/h2020/wp/2014_2015/annexes/h2020-wp1415-annex-g-trl_en.pdf